## Slide 1: Delegated Projects
Workflow & Forms

## Slide 2
Pre-Construction
Adding Projects / CEA Amendments
Design Phase
Bids & Solicitations
Construction Contract
Construction Complete
Project Phases
Click a section on the right: To learn more about a specific project phase, simply click on corresponding blue button. Each button will take you to an overview page of that phase.
Overview and Forms: After clicking you will be directed to a slide that provides an overview of the process and any associated forms or documents relevant to that project phase.
Return to this menu: After viewing the details for a particular phase, you can return to this slide by selecting the Home button, available on each overview slide.
Request for Disbursement
Change Orders
Instructions
Funding Summary Revisions
Scope Changes

## Slide 3
Is this Project listed on the CEA?
Yes
No
Pre-Construction
Project Initiation

## Slide 4
Email FPC-CEA@la.gov to request for project to be added for the next JLCB review.
Review JLCB Calendar
After JLCB approval, a CEA Amendment will be processed and sent to Entity for signatures to execute.
Request Funding Summary Revision to fund the project.
Adding Projects to CEA

## Slide 5
AFC over $1,000,000 dollars?
Yes
No
Request Selection Board
Request Concurrence for Design
Send Executed copies and invoices to FP&C
Design Phase

## Slide 6
Is the project AFC over $250,000?
Yes
No
Public Bid
Solicitations
Request Concurrence for Ads for Bids or Solicitations for Proposals
Bids & Solicitations

## Slide 7
Request Concurrence for Construction Contract
Send Executed copies and invoices to FP&C
Construction Contract

## Slide 8
Request Concurrence for Change Order
Under $50k
Over $50k Under $100k
Over $100k
Send Executed copies to FP&C
Report to JLCB + Send Executed copies to FP&C
Request JLCB Approval THEN Send Executed copies to FP&C after approval
Change Orders

## Slide 9
Scope Changes
Design Changes
Construction Changes
When the scope of a project changes:
Yes
No
Yes
No
Design Amendment Form
Funding Summary Revision
Change Order
Funding Summary Revision
Within Budget?
Within Budget?

## Slide 10
Board of Regents or System Leadership/authorized signatories may officially request changes to be made to the Funding Summaries by sending an email or letter to FPC-CEA@la.gov.
FP&C makes Funding Summary changes and sends an official letter confirming the changes and the revision number.
Return to Menu
Funding Summary Revisions

## Slide 11
Request Concurrence in Acceptance of Construction
Construction Complete
Include copies of all contracts
and change orders submitted.

## Slide 12
Request for Disbursement Form
Ensure to list all of the WBS Numbers and Invoice numbers and amounts. FP&C will review this form before remitting any payments.
Request for Disbursement
Include Original/Certified Document of
Clear Lien Certificate to FP&C for final retainage payments.

## Slide 13
Miscellaneous Concurrence Form
Use this form to submit for expenses not covered under any other form. Typically used to purchase equipment required for a job that is managed by entity.
Miscellaneous Concurrence